# AcadFlow: Unified Academic Platform PRD

An all-in-one academic platform with early-warning risk | Course: Full Stack AI Engineering (24CAI0304) | Version 1.0 | October 2026

## 1. Problem

A student needs 75% attendance to appear in the exam, but most students find out they are short when it is too late. Course information, deadlines and announcements are scattered across chat groups, email and notice boards. Faculty hold attendance in registers or spreadsheets and cannot see who is heading toward a shortfall. A raw percentage also misleads: 70% in week 3 is recoverable, while 70% with two weeks left may not be.

Build one platform where faculty share course information and deadlines, students get reminders for their tasks, and attendance, deadlines and submissions combine into an early-warning signal. The tool supports human decisions. It never decides eligibility, grades or discipline.

## 2. Product goal

Build a full-stack application with five modules on shared users, courses and enrolments, plus an exam marks module planned after Evaluation 1:

| Module | What it does |
| --- | --- |
| A. Course Hub | Faculty publish course info, schedule, materials and announcements |
| B. Deadlines and Submissions | Faculty post assignments and evaluations. Students submit and see status. |
| C. Reminders and Notifications | Scheduled reminders before deadlines, plus in-app alerts |
| D. Attendance | Faculty upload attendance. A worker computes the buffer. |
| E. Risk Radar | Rule-based risk score, plus a predicted risk from a separate ML service |
| F. Exam marks (later) | Faculty enter exam marks, and students and mentors view them. Planned after Evaluation 1. |

Success is a working end-to-end loop: faculty post an assignment, students are notified and reminded, students submit, faculty upload attendance, the worker recomputes risk, and each role sees the right view. At each of the three evaluations the system must run as a demo (see Section 14).

A risk score is a decision-support signal. The UI must never present it as a grade, a punishment or a judgment of a student.

## 3. Users and core stories

- As a student, I want to see how many classes I can still miss, so I can plan my attendance.

- As a student, I want to know why my status is 'At risk', so I can act on the right cause.

- As a student, I want one 'This week' view of everything due across my courses.

- As a student, I want reminders before a deadline, and control over which ones I get.

- As a student, I want to submit work and receive a receipt.

- As a faculty member, I want to post course info, materials and announcements once, so every enrolled student sees them.

- As a faculty member, I want to post assignments and see who has submitted.

- As a faculty member, I want to upload attendance once and have everything update.

- As a faculty member, I want a filterable at-risk list for my course, so I can talk to students early.

- As a trainer, I want to manage attendance and assignments for my course, so I can run it like any other faculty member.

- As a course coordinator, I want one at-risk view across all sections of my course, so I can step in early.

- As a mentor, I want to see my mentees' attendance and risk across all their courses, so I can support them early.

- As a coordinator (dean or HOD), I want a department summary, a deadline-load view, and student and teacher profiles in my department, with every record view audited.

- As an admin, I want to tune risk weights and thresholds without redeploying.

- As an evaluator, I want to trace any score back to its inputs.

## 4. Required implementation stack

| Layer | Required choice |
| --- | --- |
| Frontend | React with Vite, React Router, Redux Toolkit or Context, TanStack Query |
| Styling | CSS Grid and Flexbox, mobile-first |
| Charts | Recharts |
| Backend | Python, FastAPI, Pydantic v2, SQLAlchemy, Alembic |
| Relational DB | PostgreSQL |
| Document DB | MongoDB with Motor |
| Cache, sessions, counters | Redis |
| Proxy and balancer | NGINX in front of two API instances |
| ML | Gradient-boosted model for prediction. A small neural model exported to ONNX with int8 quantization for the benchmark. |
| Containers | Docker, Docker Compose, Kubernetes (kind or minikube) |
| MLOps | MLflow, Prometheus, Grafana |
| CI/CD | GitHub Actions |
| Testing and measuring | pytest, Postman, Locust, Lighthouse |

Secrets live only in environment variables. The frontend calls the backend through one API client module, and .env.example lists every setting.

### Local prerequisites

Document installing Python, Node.js, Git, Docker and kubectl, with Windows and macOS/Linux commands where they differ. A reviewer must run the full stack from a clean checkout with one documented command and log in with seeded accounts. The local cluster plus databases needs about 8 GB of free RAM, so use kind with small resource requests, or a cloud free tier.

### Repository structure

acadflow/
|-- backend/
|   |-- app/{api, core, models, schemas, services, workers}
|   |-- alembic/
|   `-- tests/
|-- ml/
|   |-- notebooks/
|   |-- train.py
|   |-- serve/            # FastAPI inference service
|   |-- onnx/
|   `-- Dockerfile
|-- frontend/
|   |-- src/{components, pages, hooks, store, api}
|   `-- vite.config.js
|-- deploy/
|   |-- docker-compose.yml
|   |-- nginx/
|   |-- k8s/              # deployments, hpa, config
|   `-- monitoring/
|-- scripts/
|   |-- seed_data.py
|   `-- simulate_drift.py
|-- .github/workflows/ci.yml
|-- postman/
|-- docs/                 # er-diagram, report, ETHICS.md, evidence/ (Labs 1-30)
|-- .env.example
`-- README.md

### Who is building what

| Member | Name | Role |
| --- | --- | --- |
| 1 | Liza | Backend and PostgreSQL lead |
| 2 | Himanshi | Security and infrastructure |
| 3 | Raghav Agrawal | Risk engine and data |
| 4 | Rishita | Frontend lead |

## 5. Data policy

No real student data is used anywhere. seed_data.py generates synthetic data with a fixed seed: 500 students, 6 courses, one semester with holidays, class sessions, assignments and submissions, plus departments, mentor and dean assignments, trainers with an organization, and the six demo accounts listed in Section 6. State openly in the README and report that the ML metrics show the pipeline works on synthetic data, not real-world accuracy.

## 6. Roles and permissions

### Login roles (final)

There are four logins plus one machine identity. The newer positions are duties inside the Faculty login, not separate logins.

| Login role | Who uses it | Scope |
| --- | --- | --- |
| Student | All students | Own data only |
| Faculty | Teachers, mentors, course coordinators, company trainers | Depends on duty (see below) |
| Coordinator | Dean or HOD | One department |
| Admin | System administrator | Whole system |
| Service | Worker and ML service (not a person) | Machine token only |

### Duties inside the Faculty login

| Duty | Stored in | Scope | Access |
| --- | --- | --- | --- |
| Instructor | course_staff (role: instructor) | One course | Manage info, assignments and attendance |
| Trainer (company) | course_staff (role: trainer), users.organization_id | One course | Same as instructor |
| Course coordinator (e.g. DSA) | course_staff (role: course_coordinator) | One course, all sections | View all sections’ attendance, at-risk lists and deadlines. Edit shared course info. |
| Mentor | mentor_assignments | Assigned students | View their attendance and risk across all courses |

One person can hold several duties. For example, a teacher can be an instructor of DSA and a mentor of 20 students. After login, the UI shows a role switcher or a menu that lists only the sections they have access to.

### Coordinator login (Dean or HOD)

- Scope: one department, through dean_assignments.

- Access: department summaries, plus student and teacher profiles, student attendance and risk, read-only.

- Approved fields: students: name, roll number, batch, department, email, attendance and risk. Teachers: name, email, department and courses taught. Read-only, with no password data and no submission content.

- Controls: every individual record opened is written to audit_log.

- Not allowed: submission files or content, which keeps the coordinator 403 test valid.

### Deferred

Company head (the trainers’ own heads) is not a separate login. It becomes a faculty account with organizations.head_user_id pointing to it, and gets an aggregate view of their own trainers’ courses in a later evaluation.

### Seeded accounts for Evaluation 1

We create these demo accounts so the viva shows every case:

- Student

- Faculty who is only an instructor

- Faculty who is a mentor and a course coordinator

- Trainer

- Dean (coordinator login)

- Admin

Every query checks both role and scope (the course, the mentee list or the department). A student changing an ID in a URL must get a 403, and a pytest case proves it. A faculty member of Course A cannot edit Course B, a mentor cannot open a student who is not their mentee, and a dean cannot open a record outside their department.

## 7. Modules A to C: course sharing, deadlines and reminders

### Module A: Course Hub

- Faculty publish course info (description, syllabus outline, schedule, grading breakdown, office hours), announcements and materials (files or links).

- Students see only published items for courses they are enrolled in.

- Posting an announcement creates a notification for each enrolled student.

- File rules (proposed): allowed types PDF, PPTX, DOCX, ZIP, images and text. Maximum 10 MB per file. Server-side type check, randomized storage name, storage outside the web root, and downloads only through an authorized endpoint. Support links as a fallback if file upload runs short on time.

### Module B: Deadlines and Submissions

- Assignment fields: course, title, kind (assignment, lab file, review or exam), description, optional attachment, due_at, grace hours, and published or draft.

- Submission statuses: not_submitted, on_time, late, missed, excused.

- Default late policy (proposed): a 48-hour grace window after due_at. Submissions inside it are late. After it closes the endpoint returns 409 SUBMISSION_CLOSED and the status is missed.

- The worker creates the missed row when the grace window closes, so a student who never submits still has a record.

- A student can resubmit before the window closes. Every version is kept and the latest counts.

- A submission returns a receipt (ID, timestamp, file hash). A dedupe key prevents duplicates.

- Faculty see a per-assignment table with status and submitted time, filterable, and can excuse a student with a required reason. Excusals are audited and excluded from risk.

### Module C: Reminders and Notifications

- Types: deadline_reminder, new_assignment, announcement, deadline_changed, submission_receipt, status_change, overdue.

- Default schedule (proposed): reminders at 7 days, 2 days and 24 hours before due_at for students who have not submitted, plus an overdue notice just after. Admin can change the defaults and students can switch offsets off.

- Channels: in-app is required. Email through a mock adapter is optional. The daily digest is optional.

- Design: a persisted reminder_jobs table polled by a worker, so reminders survive restarts. A browser request never waits for a send.

Rules

- Quiet hours are 22:00 to 07:00. A reminder inside them is deferred to 07:00.

- Submitting cancels pending reminders for that assignment.

- Each reminder has a unique dedupe key student_id:assignment_id:offset, so a restart never sends it twice.

- Changing due_at cancels pending reminders, recreates them, and sends one deadline_changed notice.

- Offsets already in the past at publish time are skipped.

- Cap reminders per student per day at 10 and group the rest.

- The UI shows scheduled, sent, skipped or cancelled states, with a reason.

## 8. Buffer and risk contract

### Buffer

For one student in one course:

required   = ceil(0.75 x total_classes)
still_need = max(0, required - attended)
remaining  = total_classes - held
buffer     = remaining - still_need

Buffer is the number of classes the student can still miss. A negative buffer means the target can no longer be reached by attendance alone, so show it as 'Not recoverable by attendance alone', never as an error. Use the worst course for the student-level margin. Holidays come from the holidays table and are excluded from classes remaining. For a student enrolled mid-semester, required, remaining and attended count only classes on or after enrolled_on.

### Risk score (0 to 100)

| Component | Max points | Rule |
| --- | --- | --- |
| Margin | 50 | 50 x (1 - buffer / remaining), with the full 50 when buffer is negative |
| Trend | 20 | Attendance slope over the last two weeks |
| Deadlines | 20 | Count and weight of unsubmitted work due in the next 14 days |
| Missed submissions | 10 | Share of submissions marked missed |

The constants are a starting point and live in risk_config. Bands: 0-29 Safe, 30-54 Watch, 55-79 At risk, 80-100 Critical. Each snapshot stores the config version it used.

(Proposed) Minimum-evidence rule: do not compute a status for a course until a configurable minimum of classes (default 8) has been held. Until then show 'Not enough data yet', because the margin formula is unreliable early in a semester.

### ML prediction

The ML service predicts the probability of finishing below 75%, using attendance %, the two-week slope, deadlines in the next 14 days and missed submissions. The dashboard shows it beside the rule-based score. The rule-based score stays the primary result. If the ML service is down, the dashboard shows 'Model score unavailable' and keeps the rule-based score.

## 9. Backend API contract

All routes live under /api/v1. Identity and role come from the verified session or token, and the caller never supplies a user ID as authority. Duties and scopes are loaded from the database on each request.

### Authentication and core

| Method and path | Roles | Purpose |
| --- | --- | --- |
| POST /auth/login, /auth/refresh, /auth/logout | all | JWT login, refresh rotation, logout |
| POST /auth/session/login | all | Lab 7 Redis session-cookie login |
| POST /oauth/token | service | Client-credentials token for the worker and ML service |
| GET, POST /courses | admin, faculty | List with pagination, filter and sort. Create. |
| POST /courses/{id}/enrolments | admin | Enrol students |
| POST /courses/{id}/attendance | faculty | CSV or tick-box payload. Returns 202. |
| PATCH /attendance/{record_id} | faculty | Edit with an audit entry |
| GET /me/dashboard | student | Cached status, course cards, buffer |
| POST /me/simulate | student | What-if: next N classes missed |
| GET /me/deadlines | student | Weekly counts for the heatmap |
| GET /me/notifications | student | Paginated alerts |
| GET /courses/{id}/at-risk | faculty (course staff) | Filterable at-risk list |
| GET /departments/{id}/summary | coordinator (own department) | Status counts and worst courses |
| GET, PUT /admin/risk-config | admin | Read and tune weights |
| POST /ml/predict | service | Calls the ML service |
| GET /health, /ready, /metrics | none | Probes and Prometheus |

### Course Hub, deadlines and reminders (proposed)

| Method and path | Roles | Purpose |
| --- | --- | --- |
| GET, PUT /courses/{id}/info | faculty write, enrolled read | Course information |
| GET, POST /courses/{id}/announcements | faculty, enrolled | List, create |
| GET, POST /courses/{id}/materials | faculty, enrolled | List, upload file or add link |
| GET /materials/{id}/download | enrolled | Authorized download |
| GET, POST /courses/{id}/assignments | faculty, enrolled | List, create |
| PATCH /assignments/{id} | faculty owner | Edit, including due_at (triggers rescheduling) |
| POST /assignments/{id}/submissions | student | Submit and receive a receipt |
| GET /assignments/{id}/submissions | faculty owner | All students with status |
| POST /assignments/{id}/excuse | faculty | Excuse with a reason |
| GET /me/tasks?range=week | student | Everything due, sorted, with status |
| GET, PUT /me/notification-prefs | all | Reminder and channel preferences |
| GET /departments/{id}/deadline-load | coordinator (own department) | Deadlines per week across the department's courses |

### Duties, scopes and administration (proposed)

| Method and path | Roles | Purpose |
| --- | --- | --- |
| GET /me/permissions | all | Duties and scopes, used to build menus and the role switcher |
| GET /me/mentees | faculty (mentor) | Assigned students with status and risk |
| GET /mentees/{student_id}/summary | faculty (that student's mentor) | Attendance and risk across all courses |
| GET /courses/{id}/sections/at-risk | faculty (course coordinator) | At-risk list across all sections |
| GET /departments/{id}/students, GET /departments/{id}/teachers | coordinator (own department) | Directory with approved fields only |
| GET /students/{id}/profile, GET /teachers/{id}/profile | coordinator (same department) | Approved fields only. Writes an audit_log entry. |
| POST /admin/departments, /admin/course-staff, /admin/mentor-assignments, /admin/dean-assignments | admin | Create and change departments and assignments |

### ML service

POST /predict, POST /predict/batch and GET /health. Keep /api/v1/predict backward compatible across model versions.

### Status codes and errors

200, 201, 202 for accepted uploads, 400 or 422 for bad input, 401 for no identity, 403 for the wrong role or another user's data, 404, 409 for conflicts, 413 and 415 for bad files, 429 for rate limits, 503 when a dependency is down.

Error format: { "error": { "code": "FORBIDDEN", "message": "...", "details": [] } }

Attendance and submission uploads carry a dedupe key, so replaying the same file cannot double count. PUT and DELETE are idempotent by design.

## 10. Data model

We use three databases, each for one job:

- PostgreSQL holds the core data (users, courses, attendance, submissions, risk scores). It needs strict rules and transactions.

- MongoDB holds notifications and similar records that vary in shape and grow quickly.

- Redis holds temporary data that needs to be fast: sessions, the dashboard cache and counters.

### PostgreSQL (third normal form)

| Table | Columns | Constraints and notes |
| --- | --- | --- |
| organizations | id, name, head_user_id | name UNIQUE; head_user_id FK nullable |
| departments | id, name, code | name and code UNIQUE |
| users | id, name, email, password_hash, role, department_id, organization_id, failed_logins, locked_until | email UNIQUE; role CHECK (student, faculty, coordinator, admin); department_id and organization_id FK nullable |
| students | user_id, roll_no, batch | user_id is PK and FK; roll_no UNIQUE |
| dean_assignments | user_id, department_id | Composite PK; both FKs |
| mentor_assignments | mentor_id, student_id | Composite PK; both FKs |
| semesters | id, name, start_date, end_date | Holidays reference this |
| courses | id, code, name, semester_id, department_id, total_classes | code UNIQUE; FKs to semesters and departments |
| course_staff | course_id, user_id, role | Composite PK with role; role CHECK (instructor, trainer, course_coordinator) |
| enrolments | student_id, course_id, enrolled_on | Composite PK; both FKs |
| class_sessions | id, course_id, held_on | UNIQUE (course_id, held_on) |
| holidays | id, semester_id, date, label | FK to semesters |
| attendance_records | id, student_id, session_id, status, marked_by, marked_at | UNIQUE (student_id, session_id); status CHECK (present, absent, late); all IDs are FKs |
| assignments | id, course_id, title, kind, description, due_at, grace_hours, is_published | kind CHECK (assignment, lab file, review, exam) |
| submissions | id, assignment_id, student_id, version, status, submitted_at, file_key, file_hash, dedupe_key | UNIQUE (assignment_id, student_id, version); status CHECK (on_time, late, missed, excused); dedupe_key UNIQUE |
| risk_config | id, w_margin, w_trend, w_deadline, w_missed, t_watch, t_risk, t_critical, min_classes, version | Admin-editable weights and thresholds |
| risk_snapshots | id, student_id, computed_at, score, band, worst_course_id, config_id | Deliberate cache of derived values, documented as such |
| audit_log | id, entity, entity_id, action, old_value, new_value, actor_id, reason, created_at | Covers attendance edits, excusals, due-date changes, admin config changes and coordinator record views. One table, with no separate attendance_audit. |

Later tables: course_info, announcements, materials, excusals, reminder_jobs (unique dedupe_key), notification_prefs and marks.

### MongoDB (flexible, fast-growing data)

| Collection | Fields | Index |
| --- | --- | --- |
| notifications | user_id, kind, message, band, read, created_at, plus a payload that varies by kind | (user_id, created_at desc), (user_id, read) |
| reminder_deliveries (later) | job_id, user_id, channel, status, reason, attempted_at | (job_id) |
| risk_explanations (Evaluation 2) | student_id, snapshot_id, contributing factors, suggested next steps | (student_id, created_at) |

Why MongoDB here: each notification type carries a different payload, and these records grow quickly and never need joins or transactions.

### Redis (fast, temporary state)

| Key | Purpose | Expiry |
| --- | --- | --- |
| sess:{session_id} | Login session | Session length |
| dash:{student_id} | Cached dashboard (cache-aside). The worker deletes it on recompute. | 5 minutes |
| rl:login:{ip} and rl:upload:{user_id} | Rate-limit counters | 1 minute |
| fail:{email} | Failed-login counter for lockout | 15 minutes |
| revoked:{token_id} | Revoked refresh tokens | Token lifetime |
| perm:{user_id} | Cached duties and scopes. Deleted when an assignment changes. | 60 seconds |
| mentorview:{mentor_id} | Cached mentee list and risk (cache-aside). The worker deletes it on recompute. | 5 minutes |
| deanview:{user_id} | Cached department summary (cache-aside). | 5 minutes |

### Indexes

enrolments(course_id), class_sessions(course_id, held_on), attendance_records(session_id), assignments(course_id, due_at), risk_snapshots(student_id, computed_at) and reminder_jobs(send_at, status). For Lab 4 we run EXPLAIN before and after one of these and keep both plans.

### Rules that apply across all three

- Attendance, submissions and risk snapshots are written only in PostgreSQL, inside transactions.

- The worker is the only writer of risk_snapshots. It recomputes from attendance each time, then deletes the student’s Redis key.

- “Late” counts as attended.

- Seed data is generated with a fixed seed by seed_data.py, and no real student data is used.

### Entity relationship diagram

PK primary key, FK foreign key, UK unique. The full-resolution image is kept in docs/er-diagram. We will also add a written 1NF to 3NF check and a one-page note on why each store has its job.

## 11. Validation, security and safety

- Input: validate every request with Pydantic. Enforce CSV size limits, and quarantine malformed rows with a reason.

- Passwords: bcrypt or argon2.

- Auth: a short-lived access token and a longer refresh token in an HttpOnly, Secure, SameSite cookie, rotated on use. Lock the account after repeated failures.

- Authorization: scope-based access control. One function, can_access(user, action, resource), runs in every endpoint through a FastAPI dependency. Duties and scopes are read from PostgreSQL on each request (cached briefly in Redis under perm: and invalidated when an assignment changes), never from the token, so removed access applies on the next request. Cache keys are separate for each view (dash:, mentorview:, deanview:).

- Web threats: CSRF protection on cookie routes, XSS-safe rendering, and no dangerouslySetInnerHTML.

- Rate limits: Redis counters on login and upload endpoints.

- Cache: cache-aside for dashboards with a TTL. The worker deletes the student's key on recompute, and the TTL is the safety net. Write-through for the risk snapshot.

- Audit: attendance edits, excusals, due-date changes and admin config changes record who, when and why.

- Honesty: show when a score was last computed. Missing data produces 'Not enough data', never a confident status.

- Failure handling: if the ML service or reminder worker is down, the rule-based dashboard and submissions still work.

- Privacy: only generated records, with no real student data anywhere in the repository.

## 12. Frontend quality bar

Use one accent color, clear hierarchy and readable dense tables. Never rely on color alone for risk. Pair each band with an icon and a text label. Support 390 px, 768 px and 1440 px with no horizontal page scrolling, keyboard navigation, visible focus, semantic HTML, ARIA on custom widgets, form labels and AA contrast. Test once with NVDA or VoiceOver.

Required reusable components are StatusBadge, CourseCard and BufferGauge. Use React Router for login, student, faculty, coordinator and admin pages, and React Query for dashboard, courses and notifications with loading and error states. For users with several duties, add a role switcher and build the menu from GET /me/permissions.

Screens: Login, Student home ('This week'), Course page, Assignment and submit, Notifications, Preferences, Calendar, Faculty course manager, Faculty assignment manager, Attendance upload, At-risk list, Coordinator summary, Coordinator directory and profile pages, Mentor mentees list, Course coordinator section view, Admin, Admin assignments.

Submit desktop screenshots of the student dashboard, faculty at-risk list and admin screen, plus one mobile screenshot.

### Evaluation 1 plan (6 weeks)

| Week | Labs | Build tasks | Deliverable |
| --- | --- | --- | --- |
| 1 | 1-3 | Git repo, Docker Compose skeleton, FastAPI structure. CRUD for courses and students under /api/v1. Pagination, filtering, sorting. Status codes and error format. | Postman collection, Swagger page, README |
| 2 | 4-6 | ER diagram with 1NF-3NF check. PostgreSQL schema and Alembic. MongoDB collections. SQLAlchemy and Motor. Synthetic data script (500 students, 6 courses). Include departments, course_staff, mentor_assignments, dean_assignments and organizations. Freeze the schema at the end of this week. | ER diagram, migrations, why-three-stores note, seeded databases |
| 3 | 7-9 | Redis session login, JWT with refresh, scope-based RBAC (four logins plus duties) with a central can_access check, audit entries for dean views, lockout, CSRF and XSS protection, client-credentials token for the worker | Auth module, role-permission matrix, session-versus-JWT note |
| 4 | 10-13 | Attendance %, buffer, trend and risk score v1 with unit tests. Worker recalculates on upload. Rate limiting. Redis cache-aside. NGINX with two API instances. Locust. pytest and OpenAPI. | Test report, before-and-after latency table, NGINX config |
| 5 | 14-17 | Vite and React. Reusable components. React Router. Redux or Context. React Query. Role switcher and a menu driven by /me/permissions. (Proposed: Course Hub, assignments, submissions and in-app notifications for new assignments and announcements integrated here. Scheduled reminders move to the gap before Evaluation 2.) | Working login-to-dashboard flow against the real API |
| 6 | 18-19 | Mobile-first layouts, semantic HTML, ARIA, keyboard navigation, screen-reader pass. Faculty attendance upload page. Bug fixing and rehearsal. | Demo build, accessibility checklist, viva sheet |

### Evaluation 2 plan (5 weeks)

Scheduled reminders (Module C) are built in the gap between Evaluation 1 and Evaluation 2, because Evaluation 1 includes only notifications for new assignments and announcements.

| Week | Labs | Build tasks | Deliverable |
| --- | --- | --- | --- |
| 1 | 20 | Lighthouse baseline on login, student and faculty pages. Route-level code splitting, memoization, bundle analysis, image optimization. | Before-and-after table for LCP, INP, CLS and bundle size |
| 2 | 21 | Chart components: attendance trend, per-course bars, deadline heatmap. Client-side filters, search and pagination. Virtualized at-risk table for 500+ rows. Auto-refresh with a React Query interval. Coordinator batch summary. | Dashboard demo on the 500-student dataset |
| 3 | 22 | Feature set (attendance %, two-week slope, deadlines in 14 days, missed submissions). Train a gradient-boosted model for finishing below 75%. FastAPI service with /predict, /predict/batch, /health. | Training notebook, metrics, local service |
| 4 | 23-24 | Micro-batching queue. Small neural model to ONNX with int8 quantization, benchmarked against float. Multi-stage Dockerfile, image size check, validated container. | Benchmark table, Dockerfile, passing health check |
| 5 | 25-26 | kind or minikube. Deployment, Service, ConfigMap and Secret. HPA with metrics-server, liveness and readiness probes. Backend calls the ML service with the client-credentials token. | Manifests, a Locust run that triggers scale-up, integrated demo |

### Final plan (5 weeks, 50 marks)

| Week | Labs | Build tasks | Deliverable |
| --- | --- | --- | --- |
| 1 | 27 | MLflow tracking server. Log parameters, metrics and artifacts for at least 5 runs. Register model v1 and v2 with aliases. Record the dataset hash per run. | MLflow screenshots, registry with two versions |
| 2 | 28 | Prometheus metrics in the ML service (request count, latency histogram, prediction distribution). Drift check using PSI or a KS test. Simulate an exam-week or festival-break shift. Grafana panel and alert rule. | Grafana dashboard, drift report |
| 3 | 29 | GitHub Actions: lint, pytest, build, push, deploy. 9:1 replica canary of v1 and v2 behind one Service. Rollback with kubectl rollout undo. | Pipeline history, canary and rollback recording |
| 4 | 30 | Capstone: frontend, API instances, worker, PostgreSQL, MongoDB, Redis, NGINX ingress and the ML service all in the cluster. A drift alert triggers a retraining job that registers a new version. | End-to-end run from a clean cluster using one script |
| 5 | 1-30 | Regression pass on every lab. Final load-test numbers. Ethics note. Project report, slides and viva rehearsal. | Report, slides, evidence folder |

## 13. Demo

This will include:

- A clean checkout starts everything from the README, with the six seeded accounts from Section 6: student, instructor-only faculty, faculty who is a mentor and course coordinator, trainer, dean and admin.

- Swagger shows versioned endpoints with pagination, filtering and sorting.

- A faculty attendance upload triggers the worker, and the student dashboard updates.

- The Appendix A buffer and risk arithmetic matches exactly.

- A student calling a faculty endpoint gets 403, repeated bad logins trigger lockout, and a request burst triggers 429.

- Redis caching shows a measured latency drop in a Locust before-and-after table.

- NGINX balances two API instances, and the system keeps working with one stopped.

- A student cannot read another student's dashboard, submission or notification.

- Faculty create an assignment, students are notified, and reminders follow Appendix B exactly.

- Submitting cancels pending reminders. Changing a due date reschedules them with no duplicates.

- Submission statuses and the grace window behave as in Appendix B.

- Lighthouse and bundle-size results are recorded before and after optimization.

- The ML service answers /predict and /predict/batch, and the float and quantized models are benchmarked.

- The ML service runs in a container, then on Kubernetes, with probes and an HPA that scales up in a recorded load test.

- MLflow shows at least five runs and two registered versions.

- A simulated attendance shift triggers a drift alert in Grafana.

- CI runs tests and builds images, a 90/10 canary is shown, and a rollback works.

- Stopping the ML service leaves the rule-based dashboard working.

- The evaluator changes one attendance number and asks a fresh question, so output cannot be scripted.

## 14. Risks and honest limits

- Time: Kubernetes and CI/CD are the most likely to slip. Keep Evaluation 2 week 5 and Final week 3 as buffers.

- Hardware: a local cluster plus databases needs about 8 GB of free RAM. Use kind with small resource requests, or a cloud free tier.

- Scope: the all-in-one modules are large. If time runs short, cut in this order: company head views, the course coordinator multi-section view, the dean teacher profiles, the mentor view, email and digest, file materials (keep links), calendar export, then marks. Never cut the central permission check or the audit entries for dean access.

- Synthetic data: model accuracy shows the pipeline works, not real-world performance, and the report says so.

- Rule versus model: the rule-based score stays primary. The ML score is an extra signal.

- Attendance dependence: accuracy relies on faculty uploading on time, and the risk weights are only a starting point.

- Privacy: use only generated records, with no real student data in the repository.

## 15. Integration handoff checklist

- The frontend calls only the API client module.

- All settings are in .env.example, with no secrets or machine-specific paths.

- The ML service can be replaced without changing API or dashboard responses.

- Risk weights come from the database, not code.

- Each of Labs 1-30 has a commit and an evidence folder.

- A clean checkout runs the full stack, the seed script and the tests.

## Appendix A: buffer and risk fixtures

All rows use a course of 60 classes, so required attendance is 45.

| Student | Held | Attended | Still needed | Remaining | Buffer | Margin points |
| --- | --- | --- | --- | --- | --- | --- |
| Riya | 40 | 30 | 15 | 20 | 5 | 37.5 |
| Aman | 40 | 36 | 9 | 20 | 11 | 22.5 |
| Meera | 40 | 40 | 5 | 20 | 15 | 12.5 |
| Karan | 50 | 30 | 15 | 10 | -5 | 50 (full, not recoverable) |
| Dev | 5 | 5 | 40 | 55 | not computed | 'Not enough data yet' |

Riya's margin comes out at 37.5. The constant is tunable through risk_config.

Edge cases to define and test

- A cancelled class reduces the total, and a holiday is excluded from classes remaining.

- A faculty correction to attendance updates the score and writes an audit entry.

- A student enrolled mid-semester is judged only on classes on or after enrolled_on, for required, remaining and attended alike.

- A duplicate upload does not double count.

- A student with no submissions yet has no missed-submission penalty.

- An unknown student ID in a CSV is quarantined with a reason.

- Zero classes remaining never causes a divide-by-zero.

Fresh question for the evaluator: change one student's attendance and ask, 'Can Riya still reach 75% in this course, and how many classes can she miss?' A correct answer follows the formula with the changed numbers.

## Appendix B: reminder and deadline fixtures (proposed)

Timezone: Asia/Kolkata.

| Case | Setup | Expected |
| --- | --- | --- |
| Schedule | A1 due 10 Nov 2026, 17:00 | Reminders at 3 Nov 17:00, 8 Nov 17:00 and 9 Nov 17:00, then an overdue notice at 10 Nov 17:01 |
| Quiet hours | A2 due 10 Nov, 06:00 | The 24-hour reminder is sent at 07:00 on 9 Nov, not 06:00 |
| Late publish | A3 published 8 Nov 10:00, due 10 Nov 17:00 | The 2-day, 24-hour and overdue reminders are created. Only the 7-day reminder is skipped. |
| Submission window | A1, grace 48 hours | 16:59:59 is on_time. 17:00:01 is late. 12 Nov 16:59:59 is late. 12 Nov 17:00:01 returns 409 and is missed. |
| Reschedule | A1 moved to 12 Nov 17:00 on 2 Nov | Old reminders cancelled, new ones at 5, 10 and 11 Nov 17:00, one deadline_changed notice per student |
| Dedupe | Worker run twice or restarted | Exactly one delivery per dedupe key |
| Submitted early | S1 submits on 5 Nov | S1's later reminders are cancelled with reason 'already submitted'. Others still receive theirs. |
| Course scope | Faculty A posts in Course B | 403 |
| Privacy | Student reads another student's submission | 403 |
| Coordinator | Reads an individual submission | 403 (submission content is never exposed) |
| Risk link | S1 has unsubmitted work due in 5 days and one missed item | Deadline and missed components rise, the cached dashboard refreshes, and excusing the missed item removes its penalty |
| Mentor scope | Mentor reads a student who is not their mentee | 403 |
| Course coordinator scope | DSA course coordinator edits another course | 403 |
| Department scope | Dean reads a student in another department | 403 |
| Dean audit | Dean opens a student profile | 200 and one audit_log row |
| Revoked duty | Mentor assignment removed | Next request returns 403 |
| Duty mismatch | Instructor-only faculty calls a mentor endpoint | 403 |

## Appendix C: ML service contract

POST /predict takes the feature set and returns a probability, a model version and a latency. POST /predict/batch takes a list. Validate with Pydantic and return 422 for out-of-range values. GET /health is ready only after the model has loaded.

Report precision, recall and ROC-AUC, not accuracy alone. Benchmark the float and int8 ONNX models for latency and throughput, and state the measured accuracy difference.

Viva points: real-time inference serves one student's dashboard, while batch inference refreshes everyone overnight. Quantization trades a small accuracy loss for lower latency and memory.

## Appendix D: monitoring, rollout and retraining

- Expose request count, latency histogram and prediction distribution from the ML service.

- Run a drift check (PSI or KS) on attendance features. simulate_drift.py injects an exam-week or festival-break shift, and Grafana shows the alert.

- A drift alert may start a retraining job that registers a new model version. Promotion to production happens only after a canary passes, never automatically.

- Run a 9:1 replica split of v1 and v2 behind one Service. Keep v1 deployed during the canary. Roll back with kubectl rollout undo or by re-pointing the registry alias.

- Before promoting v2, check metrics on a holdout set, latency, error rate in the canary and API compatibility.

## Appendix E: ethics note (docs/ETHICS.md)

Cover these in one page:

- Labelling: a 'Critical' band can stress or stigmatize a student. Use supportive wording and show a next step.

- Privacy: minimize stored personal data, restrict who sees a student's record, and define retention. The dean sees only the approved fields listed in Section 6, read-only, and every record view is written to audit_log.

- Bias: uneven attendance data (illness, commuting, marking habits) can distort scores. Describe how you would check fairness across groups.

- Human in the loop: scores support a person and never decide outcomes. If the model is wrong or down, the rule-based score and a human decision remain.

- For a real deployment: data governance, consent, audit logging, tuned weights and fairness monitoring.